Saskatchewan Hospital north battleford – integrated correctional facility project

Ministry of Central Services, ministry of health, 
ministry of justice (corrections and policing), 
prairie north regional Health Authority (“authority”) AND SASKBUILDS CORPORATION (“Saskbuilds”)

FINAL REPORT OF THE FAIRNESS ADVISOR ON 
THE Competitive Selection PROCESS For:

RFP STAGE

Dated:  June 22, 2015

TO:	Steering Committee, 
Saskatchewan Hospital North Battleford – Integrated Correctional Facility Project

This report covers the following issues:

Scope of review;

Purpose of review;

Framework for review;

Statement of conformance - review has been conducted in accordance with framework;

Explanatory details regarding variables affecting review;

Project Background / Monitoring Activities by Fairness Advisor;

Any recommendations to improve process in future;

Any qualifications on endorsement of process;

Statement that Fairness Advisor has fulfilled terms of engagement to express opinion; and

Findings / opinion - whether process appears to have been undertaken in accordance with fairness principles expressed or implied in procurement documents.

Respectfully submitted,



Owen D. Pawson
Fairness Advisor

SCOPE OF REVIEW

I was retained on April 24, 2014 to act as the Fairness Advisor for the Saskatchewan Hospital North Battleford – Integrated Correctional Facility Project (the “Project”).  My role is to satisfy myself on the overall procedural fairness of the competitive selection process associated with the Project.

The Authority and SaskBuilds issued a Request for Qualifications (“RFQ”) for the Project on April 30, 2014.  The opportunity was posted on SaskTenders on April 30, 2014 and on the electronic bidding site MERX® on May 1, 2014.  Three respondents responded to the RFQ and their submissions were evaluated during the RFQ stage of the competitive selection process.  All three respondents were selected to advance to the Request for Proposals (“RFP”) stage.  I rendered a report on August 22, 2014 regarding the fairness of the RFQ stage of the competitive selection process in which I expressed my opinion that it had been conducted fairly, without bias and in accordance with the procedures and criteria described in the RFQ.  The RFP was issued on October 7, 2014.  Technical Submissions closed on April 7, 2015 and Financial Submissions closed on June 2, 2015.

My engagement covers the procurement process for the Project from the issuance of the RFQ to the selection of the Preferred Proponent.  This Final Report covers the RFP stage of the competitive selection process that lead to the selection of the Preferred Proponent.

The terms of my engagement state that, as Fairness Advisor, I was asked to do the following:

act as an independent observer with respect to the fairness of the implementation of the competitive selection process for the Project;

provide advice, as requested, to the Project team on matters of fairness;

be available to Proponents to answer any questions or address any concerns they may have related to fairness in the procurement process; and

provide formal written reports at specific points during the competitive selection process as described below.

It was expected that the activities and extent of observation and monitoring by the Fairness Advisor would be self-determined.  However, they were likely to include the following activities:

review of the RFQ and RFP documentation and comment on whether, and the extent to which, the procurement process as described could potentially cause a fairness issue (recognizing that the Fairness Advisor does not act as procurement legal counsel to the Project);

selective observation and monitoring to determine whether consideration, communications and responses undertaken by the Authority’s Project team during the RFQ and RFP stages of the procurement process are undertaken in accordance with the terms of the RFQ and RFP;

observe and monitor bilateral discussions and collaborative meetings between the Project team and the Proponents;

observation and monitoring of the evaluation processes established for the RFQ and RFP stages; and

selective observation and monitoring of relevant (as determined by the Fairness Advisor) meetings where Proponent evaluation and comparisons are made and the evaluation criteria, weighting and rating systems are applied.

The Fairness Advisor will:

be provided full access to all information related to the competitive selection process for the Project as the Fairness Advisor decides is required which may include documentation, personnel, premises, meetings, reports and minutes;

be permitted full access to any and all meetings, telephone conferences or other events that, in the discretion of the Fairness Advisor, are appropriate; and

be kept fully informed by the SaskBuilds Project Director of all documents and activities associated with the procurement processes for the RFQ and RFP.

My role as the Fairness Advisor is not to validate the Evaluation Committee’s recommendation of the Preferred Proponent but rather to provide oversight and assurances regarding the manner in which the competitive selection process was applied in making that recommendation.  At my discretion, I may meet these responsibilities by undertaking steps I determine are most appropriate to meet this mandate.

PURPOSE OF REVIEW

The purpose of my review of the competitive selection process, and for this Report on the RFP stage in particular, is to provide arm’s length advice to the Steering Committee and independent assurance as to the fairness and appropriateness of project management activities undertaken in relation to the procurement process for the Project.

FRAMEWORK FOR REVIEW

At both the RFQ and RFP stages of the competitive selection process covered by my engagement as Fairness Advisor, I undertook selected activities in order to meet the terms of my review.  These activities have included, where relevant:

reviewing standards for handling of documents, security of documents, procedures for clarifying or rectifying errors by the Project team and/or the respondents/Proponents;

reviewing documentation issued by SaskBuilds to respondents/Proponents including procurement documents and addenda;

ascertaining whether each respondent (RFQ) and Proponent (RFP) was provided with access to the same information as other respondents and Proponents for the purposes of responding to the specific procurement stages;

ascertaining whether evaluation criteria were established in advance of evaluations being undertaken;

ensuring that adequate measures for confidentiality, avoidance of conflict of interest and avoidance of unfair advantage were established in the competitive selection process as well as procedures for resolving issues which may arise during the process;

obtaining and reviewing information regarding any rulings made by the Relationship Review Committee and the Conflict of Interest Adjudicator;

reviewing the evaluation criteria proposed for the RFQ and RFP stages of the procurement process to determine whether they were reasonably and rationally connected to the stated Project objectives;

reviewing submissions by respondents and Proponents to a detail necessary to ensure an adequate familiarity with the terms of those submissions in order to undertake the fairness review;

reviewing procedures to ensure that appropriate records regarding verbal and written contact with respondents/Proponents were prepared and retained; and

attending selected meetings of the Evaluation Committee and the Evaluation Teams.

REVIEW CONDUCTED IN ACCORDANCE WITH THIS FRAMEWORK

My review was conducted within the framework described above.

PROJECT BACKGROUND AND MONITORING ACTIVITIES OF FAIRNESS ADVISOR

A.	Background

In 2011, the Province of Saskatchewan announced the replacement of the existing Saskatchewan Hospital in North Battleford.  Investigation by the Authority determined that there were expected to be significant synergies in delivering mental health services through a combined mental health facility, combining the Hospital with a Correctional Centre.  The combined facility would also provide opportunities for shared common and facility maintenance space.  On April 29, 2014, the Province announced that the Project would move forward as a combined facility and the Project was approved to proceed to procurement.  The mandate of the Hospital is to serve residents of Saskatchewan with mental illness whose needs cannot be accommodated in local acute inpatient mental health facilities, long-term care homes or correctional centres.  The Correctional Centre component will be designed specifically for inmates with mental health issues and will be operated as a modern, therapeutic environment in the future.  The Project will include the design and construction of a combined mental health and correctional complex consisting of a 188 bed mental health hospital, a 96 cell correctional centre and supporting building infrastructure.

B.	Appointment of Fairness Advisor

The role of Fairness Advisor is to provide oversight on the competitive selection process for a project to ensure that the procurement processes and procedures put in place for selecting a preferred proponent are transparent, fair and equitable.  A Fairness Advisor also provides advice on any issues which may arise during the competitive selection process which may impact on the overall fairness of the process.  Fairness Advisors are typically used in major public-private partnerships and, to a lesser extent but with increasing frequency, in other public sector procurement projects such as design-build where a standardized tendering process is not being utilized.

A review by a Fairness Advisor typically follows four general phases of a procurement process:

- prior to closing of the procurement process;

- after closing of the procurement process;

- the procurement evaluation stage; and

- post procurement evaluation.

As noted above, the role of the Fairness Advisor is not to validate the Evaluation Committee’s recommendation to the Steering Committee of the selected Preferred Proponent, rather it is to provide oversight and assurances regarding the procurement process applied in making that recommendation.

C.	Procurement Process for the Project

Following the RFQ stage, this next stage of the competitive selection process for the Project involved a Request for Proposals.

D.	Request for Proposals

The RFP was issued on October 7, 2014.  It had a closing date of April 7, 2015 for Technical Submissions and June 2, 2015 for the Financial Submissions (both as amended by Addendum).

All Proponents were required to agree to specific confidentiality provisions in order to participate in the RFP process.  In my opinion, this was a reasonable and fair requirement.

The Authority, through its Project team of representatives and advisors, held a series of Collaborative Meetings with each of the Proponent teams:  to discuss details of the Project; to provide greater clarification and information regarding the RFP to the Proponents; and, to carefully consider the design solutions of each Proponent as measured against the requirements and specifications described in the RFP documents.  The Fairness Advisor or his delegate attended these Collaborative Meetings which ran from November 2014 through February 2015.

An Evaluation Committee as well as certain Evaluation Teams (which were subcommittees for topic specific reviews) were established by the Authority in advance of the closing date for Technical Submissions.  The Evaluation Teams were appointed to assist the Evaluation Committee in detailed assessment of the Technical and Financial Submissions, however, the ultimate responsibility for evaluating and scoring rested with the Evaluation Committee after a careful and comprehensive review.  It was the responsibility of the Evaluation Committee to not only evaluate and score the Proposals, but to recommend a Preferred Proponent to the Steering Committee.

All members of the Evaluation Committee and the Evaluation Teams as well as advisors were required to complete and execute a Relationship Disclosure declaration and a Confidentiality Agreement in advance of being given access to any information or any of the Submissions received in response to the RFP.  An internal review process was established to identify potential conflicts or similar issues after submission of the relationship review documentation from each of the evaluators and advisors.  There were no conflicts identified which prevented any person from participating in the evaluation or review of the RFP submissions.

An Evaluation Manual was developed for use by the Evaluation Teams and the Evaluation Committee in advance of the closing date for the Technical Submissions.  Orientation based on that Evaluation Manual, including a full description and review of evaluation and scoring, was provided to all members of the Evaluation Committee and the Evaluation Teams and advisors prior to commencement of evaluation.  The evaluators were apprised of the appointment of a Fairness Advisor.  A Due Diligence advisor was appointed to provide an objective review of the process.

During the Collaborative Meetings and prior to closing of the Technical Submissions there were a few minor matters for which I was consulted or my advice was sought by the Project Director, the Project Team and the Evaluation Committee.  All of the issues raised were addressed to my satisfaction.  No Proponent contacted me with any fairness issue.

Three Technical Submissions were received at the submission location on or before the closing time deadline.  No late submissions were received.  Each of the Technical Submissions was subjected to a high level completeness review.  No significant deficiencies were noted.

The Evaluation Teams met over the course of several weeks to review the Technical Submissions.  The Fairness Advisor was apprised of all meetings.  Several specific questions were issued to each of the Proponents to clarify their submission.  The terms of the RFP permitted the Authority to ask such clarification questions.

The Evaluation Committee met on multiple occasions from late April through May, 2015 to evaluate the Technical Submissions.  The scored elements aspect of the technical evaluation was done by the Evaluation Committee in advance of the closing for Financial Submissions.

I (or my delegate) attended, by telephone conference or in person, selected meetings of the Evaluation Teams including scoring and consensus meetings.  In summary, it is my opinion that the Evaluation Teams reached consensus on their evaluations based on a careful and thorough review of the submissions based on the evaluation criteria in the RFP.  They properly reported their findings to the Evaluation Committee.  Subsequently, I attended meetings of the Evaluation Committee and observed that its decisions and scoring were consensus-based after:  lengthy discussions about the merits of each submission; full consideration of its content, the responses of the Proponent to clarification questions; and, detailed comments and analysis offered by the Evaluation Teams.  The members of the Evaluation Committee clearly understood that it had the ultimate responsibility for evaluation and scoring of the submissions.  The Evaluation Committee applied the pre-determined scoring methodology set out in the RFP.  The Due Diligence advisor, who was involved in an oversight role, was satisfied with the overall evaluation process for the Technical Submissions.

The Evaluation Committee, after full consideration of the Technical Submissions, determined that all three Proponents should be invited (in accordance with the terms of the RFP) to provide Financial Submissions.  Financial Submissions were received June 2, 2015.  There were no late submissions and no significant completeness issues.  The Financial Evaluation Team then conducted a detailed review and assessment of each of the Financial Submissions based on the evaluation criteria in the RFP.  The Financial Evaluation Team reached consensus that all Proponents had substantially met the requirements described in the RFP in their Financial Submissions and they were then evaluated in accordance with the stipulated RFP ranking process.  The Financial Evaluation Team then reported its findings to the Evaluation Committee.

On the basis of the careful and detailed evaluation of the Technical Submission and the Financial Submission for each Proponent based upon the RFP evaluation criteria, the Evaluation Committee ranked the Proposals according to the process outlined in the RFP in order to arrive at a consensus recommendation of a Preferred Proponent.

The Evaluation Committee’s report and recommendation to the Steering Committee reflected the decisions and scoring I observed during the RFP evaluation process.  By my observation, the procurement process followed was in full accordance with the terms of the RFP and appeared to be fair, transparent and unbiased.

RECOMMENDATIONS TO IMPROVE THE PROCESS FOR FUTURE PROCUREMENTS

No recommendations to improve the competitive selection process are proposed.

ANY QUALIFICATIONS ON THE ENDORSEMENT OF THE PROCESS

My fairness review has been based on:  my own review of selected documentation and records; my discussions with the Evaluation Teams and Evaluation Committee; my attendance (or that of my delegate) at Collaborative Meetings and meetings of the Evaluation Teams and the Evaluation Committee; answers to questions posed by me; and, my observations of meetings I attended.  I have reviewed a sampling of Project related documentation, but not all documents created by each and every Project staff member and advisor.

FINDINGS

In summary, the Evaluation Committee selected and recommended a Preferred Proponent in accordance with the procurement process and evaluation criteria set out in the RFP.  The Evaluation Teams and Evaluation Committee acted in a professional and impartial manner while conducting a comprehensive review of each of the Proposals.  The Evaluation Committee’s report to the Steering Committee reflected the decisions, scoring and consensus that I observed during the RFP evaluation process.  By my observation, the procurement process followed was in accordance with the terms of the RFP and appeared to be fair, transparent and unbiased.

Accordingly, it is my opinion that the RFP procurement process has been conducted in a fair and impartial manner in accordance with the processes and procedures established for the Request for Proposals stage of the competitive selection process for the Project.

I am satisfied that:

- the members of the Evaluation Teams and the Evaluation Committee and their advisors followed the established procedures and fairly applied the evaluation criteria specified in the procurement documents; and,

- where judgment and interpretation were allowed or required, the members exercised reasonable judgment and made interpretations in a fair and impartial manner.

I am satisfied that I have been provided with the appropriate access and information to render this fairness opinion to the Steering Committee.

FULFILLMENT OF REVIEW TERMS

I confirm that I have fulfilled the terms of my engagement based on the activities described to you above.

Respectfully submitted,

Owen D. Pawson,
Fairness Advisor

Dated at Vancouver, B.C. this 22nd day of June, 2015